## Slide 1: Jadcup Digital Twin Mid-Term Project Review
Joshua Ladowsky – Service Request Manager/Project Leader
Myles Hosken – Service Delivery Manager/Developer
Yeran Edmonds - Developer
Harshil Patel - Developer
Jane Jung - Developer

## Slide 2
Milestones/Project Schedule
Additional milestones were created
Project Schedule revised and updated to include milestones
Addressing proposal feedback

## Slide 3: Addressing proposal feedback
Addressing Risks
Risk management – Will add a section to discuss potential improvement/strategies going forward to iteration reviews. Team schedule (Extra meeting Fridays 2-4pm Sem 2).

## Slide 4: Addressing proposal feedback
Team Contract:
Formalised the Saturday meeting

## Slide 5: Addressing proposal feedback
Quality Management:
  Definition of done
    Outline of the expected outcomes of a user story for a given stage
  Definition of ready
    The requirements that must be met for a card to be started
Development:
  The code only affects necessary systems.
  Developers have reasonable expectations that the code will pass testing and review.
  Code achieves user story.
Testing:
  The code passes unit tests.
  The code passes integration tests.
  Test matrix filled and attached to card.
  Matrix added to metric record.
Review:
  Code fulfills programming standards.
  The code is well documented.
  Testing done is relevant and effective.
  Evaluation report written and attached to card.

## Slide 6: Addressing proposal feedback
Change Management
Change Management reworked into methodology.
Change forms removed.
Change Management Identified as a risk.

## Slide 7: Upskilling
Name | Key Skills
Yeran Edmonds | Factory IO JS Modbus
Myles Hosken | Firebase – Realtime Database - Server Hosting
Jane Jung | UI Design React
Harshil Patel | UI Design React
Joshua Ladowsky | Factory IO UI Design

## Slide 8
Current Project status
Milestones Reached:
Server hosted ✅ Website hosted ✅ Factory IO Prototype ✅
Project Review
Project Demo
Portfolio Q&A
index.html
Milestone Delay - UI Design
Iteration Reviews - Definition of Done - Weekly Planning
- Process Reviews
Iteration 4 - Web API
- Stakeholder Demo