Iteration 3 Review:

Planning: 22/05/2023 - 24/05/2023  
Development: date – 03/06/2023  
Review: 03/06/2023 – 04/06/2023

# Executive summary:

## What Went Well

This iteration was heavily focused on delivering a status report during the mid-term review. The team worked on compiling the status report together to showcase the project’s current status. The team was on board with the change management strategy change, as overall this makes less work for us to do and won’t impede workflow.

## Issues and challenges

Feedback from the status report presentation was mainly that we produced too much work than what was required. We had a discussion with Tony Clear regarding this as he suggested we stick to Kanban’s principles and its LEAN strategy. We communicated with Matthew and Tony on our reasoning why there was a lot of work to show, being that we wanted to cover every aspect of the marking schedule.

# Milestone summary

## Mid-Term Review

The team presented the status report to Matthew and Tony and overall went really well. The feedback given was taken on board and the project is currently on track. It was identified that the team should aim to work on the project over the break to get ahead during semester 2.

