Iteration 4 Review:

Planning: 05/06/2023 – 08/06/2023  
Development: 09/06/2023 – 16/06/2023  
Review: 17/06/2023 – 18/06/2023

# Executive summary:

## What Went Well

The deliverables for this iteration were completed ahead of time. The team utilized this time to plan for the next iteration and coming weeks, as this includes the mid semester break. Matthew helped guide us to plan for development over the mid semester break.

## Issues and challenges

Communication from Daniel is still an ongoing issue. The workflow for this iteration has slowed down due to the teams’ external commitments to other papers.

# Milestone summary

## Stakeholder Demo One

The team produced a demo which showcases the current FactoryIO scene and the Website. This demonstration is still not entirely complete as it there is room for more information to be shown and produced on the website.

## Web API connects to database

The Web API (Middleware) has been set up to send and receive data to and from Firebase. The middleware and the website both have ‘listeners’ which are connected to the database, and will update/receive values when it recognizes any changes.