Iteration 5 Review:

Planning: 19/06/2023 – 21/06/2023  
Development: 22/06/2023 – 28/06/2023  
Review: 29/06/2023 – 30/06/2023

# Executive summary:

## What Went Well

Planning and working towards milestone deliverables went well as well as adhering to the new change management plan. A flexible and dynamic approach has been working well for the team, as well as taking advantage of our slim meeting times, where each member can work more towards their assigned tasks in their own time. The team has also begun using digital communication platforms to communicate information outside of meeting times.

## Issues and challenges

Exam week and end of semester impacted teams work load. Defining the black and white final program design proved to be a challenge.

# Milestone summary

## UI Design implemented onto web host

Frontend developers worked on the UI design implementation and handed it over to other members accordingly.